Phase 1: Environment & Repository Setup

Action Steps

- Directory Structure Initialization: Create a clean, modular repository layout:

marine_vision/

├── app/

│   ├── __init__.py

│   ├── main.py

│   ├── config.py

│   ├── core/

│   │   ├── parser.py

│   │   ├── preprocessor.py

│   │   ├── inference.py

│   │   ├── fusion.py

│   │   └── geotag.py

│   ├── db/

│   │   └── database.py

│   └── static/

│       ├── css/style.css

│       ├── js/app.js

│       ├── tiles/          # Offline Leaflet map tiles

│       └── index.html

├── models/

│   └── yolo11n-seg.onnx   # Quantized INT8 ONNX model

├── sample_data/            # Sample .xtf / .jsf test logs

└── requirements.txt

- Virtual Environment & Dependencies: Initialize Python 3.10 venv and populate requirements.txt:

  - fastapi, uvicorn[standard], python-multipart

  - onnxruntime (or onnxruntime-gpu for CUDA/TensorRT target hardware)

  - opencv-python-headless, numpy, scipy, pyxtf

  - pandas, reportlab, jinja2, sqlite3

- ONNX Model & Test Assets: Download pre-trained/converted yolo11n-seg.onnx into models/ and place test .xtf logs into sample_data/.

Deliverables

- Fully initialized project repository with virtual environment and locked dependencies.

- Executable configuration module (config.py) loading default paths and fusion weights.

Phase 2: Security, Isolation & Database Implementation

Action Steps

- Security & Air-Gapped Binding: Configure Uvicorn to bind strictly to loopback IP (127.0.0.1:8000). Omit external login/auth layers to maintain zero-friction operation in isolated marine environments. Set OS file permissions (0600) for the database file.

- Database Engine Setup (app/db/database.py):

  - Write SQLite connector function applying WAL mode, 64MB page cache, and foreign key enforcement on startup:

SQL

PRAGMA foreign_keys = ON;

PRAGMA journal_mode = WAL;

PRAGMA synchronous = NORMAL;

PRAGMA cache_size = -64000;

- DDL Execution: Write schema execution scripts creating the 5 core tables: missions, telemetry_pings, detections, operator_audit_logs, and system_config.

- Database Indexes & Seeds: Apply indexes on telemetry_pings(mission_id, ping_number) and detections(latitude, longitude). Seed default pipeline weights into system_config.

Deliverables

- app/db/database.py script handling connection pooling, schema initialization, and WAL configuration.

- Fully functional SQLite database file (marine_vision.db) verified with sample data inserts.

Phase 3: Core UI Framework & Command Shell

Action Steps

- Static Layout Construction (app/static/index.html): Build a responsive, non-scrolling 3-column CSS Grid desktop layout adhering to the Dark Oceanic Command Center theme (#030F1C background).

- Component Integration:

  - Top Navbar: System title, [OFFLINE READY] badge, upload controls, export button.

  - Left Sidebar: Telemetry readouts and fusion weight sliders (w1,w2,w3).

  - Center Workspace: HTML5 Canvas for sonar waterfall rendering + container div for Leaflet map.

  - Right Drawer: Scrollable container for anomaly detection cards.

- Offline Map Initialization (app/static/js/app.js): Initialize Leaflet.js pointing to local tile directory (/static/tiles/{z}/{x}/{y}.png) to eliminate internet calls.

Deliverables

- Functional single-page UI shell loading static CSS/JS without external CDN calls.

- Responsive dark-themed dashboard layout with Leaflet map rendering pre-cached offline tiles.

Phase 4: DSP & AI Model Pipeline (Main Features)

Action Steps

- Raw Log Parser (app/core/parser.py): Implement .xtf and .jsf ingestion using pyxtf, extracting ping intensity arrays alongside GPS, pitch, roll, and heave telemetry vectors.

- Adaptive Signal Preprocessor (app/core/preprocessor.py):

  - Implement Lee/Frost despeckling filter and CLAHE contrast normalization.

  - Build slant-range correction formula converting Rs to uniform ground resolution Rg.

  - Implement motion dropout repair using cv2.inpaint on pings flagged with attitude spikes.

- ONNX Inference Engine (app/core/inference.py): Set up onnxruntime.InferenceSession for yolo11n-seg.onnx. Parse bounding boxes for rigid targets and polygon instance masks for ghost nets.

- Multi-Signal Confidence Fusion (app/core/fusion.py): Combine native model score Cyolo, physical acoustic shadow match Sshadow, and cross-ping persistence Ppersistence into final_confidence.

Deliverables

- Ingestion script extracting clean ping arrays and telemetry headers from .xtf files.

- Image preprocessing module executing slant-range normalization and inpainting.

- Functional ONNX inference and multi-signal confidence calculation module.

Phase 5: System Integrations & Export Engine

Action Steps

- Geotagging Engine (app/core/geotag.py): Map target pixel coordinates x,y to real-world WGS84 latitude and longitude using INS trackline interpolation and vehicle attitude correction.

- FastAPI Endpoints (app/main.py):

  - POST /api/mission/upload: Ingest file, execute DSP/AI pipeline, save record, return mission summary.

  - GET /api/mission/{id}/detections: Return JSON payload of all detected anomalies with GPS coordinates.

  - POST /api/detection/{id}/review: Accept CONFIRMED / REJECTED status updates from UI and log to operator_audit_logs.

- WebSocket Simulation Stream (/ws/simulation/{id}): Build WebSocket handler streaming historical pings sequentially to simulate live AUV mission playback.

- PDF/CSV Report Generator: Implement ReportLab PDF generator outputting formatted dive target sheets with maps, coordinates, and cropped thumbnails.

Deliverables

- Complete FastAPI server hosting REST routes and WebSocket live simulation endpoint.

- Working PDF and CSV export engine producing dive-ready target reports.

Phase 6: System Integration & UI Interaction Wiring

Action Steps

- Two-Way UI Binding (app/static/js/app.js):

  - Wire file drag-and-drop to trigger POST /api/mission/upload and render progress modal.

  - Bind anomaly card clicks in Right Drawer to auto-pan the Leaflet map and scroll the Waterfall Canvas to the matching ping row.

  - Bind Leaflet map marker clicks to highlight the matching detection card in the Right Drawer.

- Review Feedback Loop: Wire Confirm (green) and Reject (red) buttons to send immediate status updates to /api/detection/{id}/review and update card/marker opacity dynamically.

Deliverables

- Fully reactive frontend dynamically rendering incoming detection streams.

- Bipolar canvas-map synchronization linking visual sonar pings to GPS map locations.

Phase 7: Testing & Quality Assurance

Action Steps

- Unit Testing: Write pytest test suites verifying:

  - .xtf parser accurately decouples telemetry headers.

  - Slant-range correction transforms pixel arrays without array index errors.

  - ONNX inference outputs valid bounding box/polygon dimensions.

- Air-Gap Network Audit: Run Wireshark / tcpdump during full system execution to verify 0 external network requests are made.

- Fault Tolerance Verification: Simulate corrupted .xtf files with missing ping rows and power cuts mid-processing to confirm SQLite WAL mode prevents database corruption.

Deliverables

- Test suite passing with >85% code coverage.

- Audit report confirming 100% offline network compliance and crash recovery resilience.

Phase 8: Offline Deployment & Final Polish

Action Steps

- Standalone Packaging: Package application into a single executable shell script or Docker container bundling Python dependencies, static tiles, and ONNX runtime assets.

- Desktop Launcher Script (run_offline.sh):

Bash

#!/bin/bash

echo "Starting NIOT Marine Vision System (Offline Mode)..."

source venv/bin/activate

uvicorn app.main:app --host 127.0.0.1 --port 8000 --workers 1

- Final UI Polish: Verify contrast ratios, button hover glows, dark theme aesthetics, and toast notification alerts.

Deliverables

- Production-ready, single-click launcher script (run_offline.sh) starting local web server at [http://127.0.0.1:8000](http://127.0.0.1:8000).

- Fully validated, zero-cloud software prototype matching all requirements of SIH Problem Statement ID 26057.